# SBAB Presentation: Seattle Trail Upgrade Plan

### October 7, 2015 (numbers are slide number)

## 1 Overview map with scope headlines

One of several initiatives recommended in the Seattle Bicycle Master Plan Update

Interagency policy coordination: SDOT, Seattle Parks and Recreation, Port of Seattle

Identify and prioritizing maintenance, safety improvements, capacity improvements, gaps

Creating an ongoing process that is easy to maintain and use

## 2 Current status calendar

Started work June, complete January 2016.

Currently wrapping up data analysis.

Public input has been gathered through tabling at trails, online survey, and a couple community events. We are planning for two (2) combined public meetings with the Pedestrian Master Plan group. Meetings are scheduled for late October at the Northgate Library and Hillman Collaboratory (South end)

## 3 Data gathering

Photo of DataCycle

4 Meeting fliers

5 Map detail and table of data representative of the info gathered

Count information and modeling

## 6 Public input so far

Map: Trail tabling dates, places, # responses

Online Map: 255 responses

Online Survey: 580 responses

Eight common themes: [list]

## 8 Public meetings

Map: where and when, who we are contacting, what we’ll tell them (headlines), what we’ll ask them.

## 9 Project prioritization starting point (from contract and example from BMP)

## 10 The input we would like from SBAB, and what actions can SBAB take to push the mission.

## 11 Next steps calendar and when we’ll be ready to come back.