## Slide 1: Delridge – Highland Park Neighborhood Greenway Seattle Bicycle Advisory Board January 6, 2015

## Slide 2: Presentation overview
Neighborhood greenway description
Greenway route selection
Construction update
Completed work
Questions

## Slide 3: What is a Neighborhood Greenway?
A safer, calm residential street for you and your family to walk and ride bikes

## Slide 4: Route selection

## Slide 5: South end improvements
16th Ave SW & SW Webster St
New crosswalk
New sidewalk
New curb ramps

## Slide 6: South end improvements
15th Ave SW & SW Holden St
Pedestrian activated signal
Crosswalk
Sidewalk
Upgraded curb ramps

## Slide 7: South end improvements
16th Ave SW & SW Kenyon St
New crosswalk
New sidewalk
New curb ramps

## Slide 8: 21st Ave SW and 22nd Ave SW

## Slide 9: Remaining construction
Work to be completed | When will it happen?
15th Ave SW & SW Holden St curb ramps and sidewalk | Continues this week, expect to wrap up week of Jan. 18
21st Ave SW sidewalk, south of 22nd Ave SW | Work begins end of Jan.
17th Ave SW cul-de-sac ramp | Work begins in Feb.
Striping, signage, and speed hump installation | Installed on an ongoing basis
Install signal at 15th Ave SW & SW Holden St | Late Jan. or early Feb.

## Slide 10: Questions?

## Slide 11: Thanks!
CJ Holt
(206) 233-1556
CJ.Holt@seattle.gov
www.seattle.gov/transportation/delridgehighparkgreenway.htm

## Slide 12: Seattle Public Utilities Natural Drainage System along 17th Ave SW
Improved drainage and sewer system
Jason Sharpley | (206) 233-1534 | Jason.Sharpley@seattle.gov

## Slide 13: 21st Ave SW and SW Andover St
Widened sidewalk
Curb ramps

## Slide 14: 21st Ave SW and SW Genesee St
Curb ramps, crosswalk and street signs
Before
All-way stop
Curb ramps

## Slide 15: Aerial of 21st Ave SW and 22nd Ave SW

## Slide 16: 21st Ave SW and 22nd Ave SW
Before
Before

## Slide 17
21st Ave SW and SW Myrtle St

## Slide 18: Outreach completed to date
Online and door-to-door survey (June 2013)
Delridge Neighborhood District Council briefing (June 2013)
2 public meetings (July and November 2013)
Drop-in session (November 2014)
Sanislo Elementary briefing (August 2015)
Delridge Neighborhood District Council briefing (October 2015)
Targeted property owner outreach focus throughout

## Slide 19: Safe Routes to School projects
SW Myrtle St, 18th Ave SW & SW Orchard St: Construction, summer 2016
21st Ave SW cancelled due to drainage challenges